NICHOLAS ATACHA

COURSE: CCC101 SOW 1.1

DATE: 20th July, 2026

STATEMENT OF WORK

Cybersecurity

Engagement

Client: Financially Secure

Consultant: CyberGuard Consulting

1.0 INTRODUCTION / OVERVIEW

Financially Secure is a mid-sized financial institution with 500 employees. Following a recent phishing attack that compromised employee email accounts, executive leadership has expressed concerns regarding the organization’s overall security posture and regulatory compliance.

Financially Secure has engaged CyberGuard Consulting to conduct a comprehensive security assessment to identify vulnerabilities, evaluate existing controls, and provide actionable recommendations to mitigate risks related to ransomware, phishing, and insider threats.

2.0 SCOPE OF WORK

2.1 In-Scope Systems and Assets

The following systems and environments are included in this assessment:

External-facing website:

– https://www.financiallysecure.com and web applications

– Internal corporate network, endpoints, and servers

– mail infrastructure and cloud services

Customer Relationship Management (CRM) platform

– Network devices, firewalls, and VPN infrastructure

2.2 Assessment Activities

CyberGuard Consulting will perform the following assessment activities:

– External Penetration Testing: An attempt to compromise the external-facing systems from the internet.

– Internal Vulnerability Assessment: A scan of the internal network to identify known vulnerabilities.

– Review of Policies and Procedures: A review of the client’s existing security policies and procedures against industry best practices, PCI DSS, and GLBA requirements.

– Social Engineering Simulation: Phishing campaign to assess employee security awareness.

Security Control Validation: Testing of controls against ransomware, phishing, and insider threats.

3.0 Out-of-Scope

The following activities are explicitly excluded from this engagement:

– Remediation of identified vulnerabilities

– Incident response services

– Physical security assessments

– Testing of third-party vendor systems not owned by Financially Secure

3.1 DELIVERABLES

CyberGuard Consulting will deliver the following at the conclusion of the engagement:

1. Security Assessment Report: A detailed technical report including findings, risk ratings High/Medium/Low, evidence, and prioritized recommendations.

2. Executive Summary Presentation: A 12-slide presentation for C-suite and leadership summarizing key risks and business impact.

3. Technical Debriefing Meeting: A 2-hour session with IT and Security teams to discuss findings and answer questions.

4.0 TIMELINE

The engagement will be conducted over a 5-week period and will be scheduled to be non-disruptive to business operations

Phase 1: Planning, Scoping, and Information Gathering - Week 1-2

Kickoff meeting, define scope, gather documentation and system information.

Phase 2: Assessment Execution - Week 3, Execution of vulnerability scanning, penetration testing, and social engineering.

Phase 3: Reporting, Debriefing, and Executive Presentation - Week 5

Analysis of results, final report delivery, and presentation to leadership.

5.0 PRICING AND PAYMENT TERMS

To accommodate Financially Secure’s

limited budget, this engagement is offered at a fixed fee with transparent pricing and no hidden costs.

Total Fixed Fee: $20,000 USD

Cost Breakdown:

Professional Services: $15,000

Reporting and Presentation: $3,000

Travel and Expenses: $2,000

Payment Schedule: 70% due upon SOW signature. 30% due upon delivery of the final report.

All fees are exclusive of applicable taxes.

6.0 ASSUMPTIONS

Financially Secure will provide necessary system access, credentials, and documentation.

Testing will be conducted during agreed maintenance windows.

Key personnel will be available for interviews and the debriefing session. The scope is limited to the systems listed in Section 2.1.

7.0 CLIENT RESPONSIBILITIES

To ensure a smooth and effective engagement, Financially Secure agrees to:

Designate a single Point of Contact for the duration of the project.

Provide timely access to systems, documentation, and personnel. Notify employees of testing activities where required by policy.

Review and approve the assessment schedule and maintenance windows.

8.0 TERMS AND CONDITIONS

Confidentiality: All client data and findings will be treated as confidential.

Liability: CyberGuard Consulting’s liability is limited to the total fees paid under this SOW.

Termination:  Either party may terminate this SOW with 14 days written notice. This SOW is governed by the Master Services Agreement between CyberGuard Consulting and Financially Secure.

9.0 APPENDIX: KEY NOTES

To avoid common pitfalls, this SOW maintains a specific scope, realistic timeline, transparent pricing, and clearly defined client responsibilities.

10.0 ACCEPTANCE AND SIGNATURE

By signing below, both parties agree to the terms and conditions of this statement of work.

For CyberGuard Consulting:

NAME: Nicholas Atacha

Title: —----------------------------------------

Signature: —--------------------------------

FOR FINANCIALLY SECURE:

NAME: Wike Awaji

Title: —----------------------------------------

Signature: —---------------------------------